**Pillow Fight**

Milestone Document

|  |  |  |
| --- | --- | --- |
| **Tasks** | **Time** | **Description** |
| UI | 2 Days | Main screen, Loading Screen, gameplay scene, Menu |
| Multiplayer | 10 Days | Lobby, character data synchronization match making |
| Character Controller | 2Days | Character Movement |
| Enemy | 4 Days | Enemy AI |
| Animation | 2Days | Attack Block death Animation |
| Data Handling | 2Days | Score, different modes |
| Environment Setup | 2 Days | Room and bed environment setup |
| Ads In app purchases | 3-4 Days |  |
| QA Testing & Issues | 2-3 Days |  |

